# Meeting protocol
15.05.2007

Participants
- Thomas Tischler
- Stefan Zeltner
- Philipp Gruber
- Reinhard Jeschull
- Thomas Kuhndörfer

Steps done
- Finished subdivision modificator
- Added a special insert vertex plugin
- Installation packages with BitRock Installer were created
- Began with automatic software update
- Template html files for the handbook
- Included icons for most action buttons
- Fixed the blocking of the object browser by using better signals
- No more needed menu bindings were removed
- Added uniform scaling

Tasks until the next meeting
- Write about the handbook topics everyone is responsible for: all
- Add outstanding source code documentation: all
Changing the handbook template to CSS style: pgruber
- Finishing program/system for software update: szeltner
- Restore the viewport to standard values: rjeschull
- Customizable usage keys for the editor with standard template: ttischler
- Freeform scaling of scene objects: tkuhndo
- Conitinue with working on the soft edges modificator: pgruber

Next milestone
Final: 31.05.2007

Notices
We also met on 07.05.2007, but just for treating a special problem that occurs when a screenshot is taken under Windows