# Meeting protocol
16.11.2006

Participants
- Thomas Tischler
- Stefan Zeltner
- Philipp Gruber
- Reinhardt Jeschull
- Thomas Kuhndörfer

Steps done
- A special meeting on 14.11.2006: Spent several hours to resolve build errors
- Presentation of the alpha-build to our project director Prof. Dr. Hartmann
- Discussed some ergonomic aspects of the gui from the alpha-build, for example the turn controls are not really reasonable
- Discussed how to save the 3 dimensional data in the best manner

Tasks until the next meeting
- Beginning with the implementation of the renderer modul: rjeschull
- Find a solution for saving the internal data state in connection to the renderer: tkuhndo

- Changing the build process to a qmake-only system: szeltner
- More functional draft of the gui and add usual elements to the gui: ttischler
- Creation of first simple plugins: pgruber

Next milestone
Beta-Build: 21.12.2006

Notes
Prof. Dr. Hartmann demanded an component diagram of the complete program in UML.
This should be done during the next weeks.