# Meeting protocol
22.05.2007

Participants
- Thomas Tischler
- Stefan Zeltner
- Philipp Gruber
- Reinhard Jeschull
- Thomas Kuhndörfer

Steps done
- Seperated the toolbox icons into suitable categories: common objects + modificators
- Assigned the handbook responsibilities for everyone in detail
- Changed the handbook template to CSS style
- First parts of the handbook manual were done
- Added freeform scaling
- Continous work on the automatic software update
- Customizable usage keys for the editor
- Restore the viewport to standard values
- Added some outstanding source code documentation

Tasks until the next meeting
- Write about the handbook topics everyone is responsible for: all
- Add some outstanding source code documentation: ttischler, szeltner
Integrating the single handbook parts into html code: pgruber
- Finishing program/system for software update: szeltner
- Conitinue with working on the soft edges modificator: pgruber
- Standard key template: ttischler

Next milestone
Final: 31.05.2007