# Meeting protocol
03.05.2007 + 07.05.2007

Participants
- Thomas Tischler
- Stefan Zeltner
- Philipp Gruber
- Reinhard Jeschull
- Thomas Kuhndörfer

Steps done
- Textur Coordinate editor
- Textur Offset / repeat dialog
- Automatic zooming depending on the size of all selected objects
- All configurable plugins now have a own form to change parameters
- Object and material browser for quick selection and material applying
- Finished automatic plugin search & loading
- Extrude modificator added
- Some new menu bindings: clipboard & material actions
- A set of icons were created
- A script for automatic creation of debian style packages
- Rotate control improved

Tasks until the next meeting
Building installation packages using BitRock Installer: szeltner
- Program for software update: szeltner
- Customizable usage keys for the editor with standard template: ttischler
- Scaling of scene objects: tkuhndo
- Some vertex actions: tkuhndo
- Beginning with subdivision modificator: rjeschull
- Beginning with the soft edges modificator: pgruber
- Template html files for the handbook: pgruber
Next milestone
Final: 31.05.2007

Notices
- Because of the time needings of the third milestone we used two meetings: 03.05.2007 + 07.05.2007
- We are also holding a meeting this friday – 11.05.2007 – for clearing small and delayed points