# Meeting protocol
9.11.2006

Participants
- Thomas Tischler
- Stefan Zeltner
- Philipp Gruber
- Reinhardt Jeschull
- Thomas Kuhndörfer

Steps done
- Worked out a standard file header for all source files, see orga/guidelines/File-Comment-Header.odt
- Presentation of the gui-prototype with a compilation test on two different linux machines
- After a compilation test of the math library we recognised that different preprocesser terms for modul exports are necessary to achieve plattform independency

Tasks until the next meeting
- Find a solution for modul export that is compileable with windows and linux: rjeschull
- Creation of a matching interface to connect the GUI with the underlying system: szeltner, ttischler
- Integration of the new log class into the system. Rewrite of the realizesation of the singleton-behaviour: pgruber

Next milestone
Alpha-Build: 16.11.2006

Notes
- A special meeting will be held on 14.11.2006 to complete the first build
- If it's necessary, an additional meeting will be held on 15.11.2006
- A laptop with an installed eclipse windows environment is needed for the next meeting: pgruber, rjeschull